## Slide 1: Easy Homes Group 24 (Development Team)
Damandeep Kaur: B00904831 Keyur Vaghani: B00901000​
Shaik Asaduddin: B00894318 Dhruvrajsinh Vansia: B00891415​
Radhey Rupapara: B00910695 Qinyue Wang: B00892024
TA: Harit Patwa

## Slide 2: Basic Information
Development team number: 24
Damandeep Kaur
Keyur Vaghani
Shaik Asaduddin
Dhruvrajsinh Vansia
Radhey Rupapara
Qinyue Wang
Client team number: 17
Dhairya analbhai doctor
Aayushi Rashesh Gandhi
Sanjana Bhogavali
Saurabh jayeshbhai das
Shivangi bhatt
Project name
Easy Homes
TA: Harit Patwa

## Slide 3: Achievements
Allow users to sign in and sign up with emails
Allow users to post, edit and remove properties and services
Allow users to search properties and services with filters
Allow users to collect their favorite properties and services
Allow users to send messages to property owners and service providers
Allow users to schedule a meeting with property owners and book an appoint with service providers
Allow users to chat with property owners and service provides
Allow users to pay for properties and services
Allow users to add reviews to properties and services

## Slide 4: User Stories
Dhruvrajsinh Vansia
  Notification
  Registration and Login
  Set up CICD
Radhey Rupapara
  Front end for adding a review for services
  Backend API for adding feedback to services
Qinyue Wang
  Add properties or services to favorites
  Favorite list view
Damandeep Kaur
  Add a property
  Payment integration for services
Keyur Vaghani
  Add a service
  Edit properties or services
  Home page view
Shaik Asaduddin
  Add filters to get properties and services
  Home page navigation
  Basic chatting between users
Total Number: 15

## Slide 5: Tasks
Total Number: 40
Keyur Vaghani
  Creation of service landing page
  Creation of UI-form for adding services
  The database extension for service feature
  Backend API creation for service feature
  Deployment on Heroku
  Resolved CORS errors
Shaik Asaduddin
  UI changes for home page navigation
  Implement logout functionality
  Implement UI to integrate WebSockets and chat between users
  Integrate WebSockets in UI
  Integrate WebSockets in Spring boot
  Set up Redux for state management in the UI application
  Integrate react library with maven
  Set up swagger UI for testing APIs
Damandeep Kaur
  Backend API for adding property service
  Unit test cases for adding property API
  Set up database integration
  Font-end changes for adding property
  Integrate code quality (DesigniteJava and Qscored) with CI pipeline
  Font-end changes for PayPal integration on the service page
  Backend API changes to store payment details in DB
  Unit and integration test cases for payment API

## Slide 6: Tasks
Total Number: 40
Dhruvrajsinh Vansia
  Resolved: Email service on Heroku
  Payment confirmation receipt
  Schedule a meeting with a property owner
  Book an appointment with a service provider
  Forgot password
  Resolved: Spring security issue
  Set up JWT token and spring security
  User activation via an email link
Radhey Rupapara
  Create Unit test cases for adding service review API
  Create Integration test cases for adding service review API
  Implement UI to add ratings, description and subject to a service
  Implement API to add ratings, description and subject to a service
  Create documentation files for Easy Homes
Qinyue Wang
  APIs for favorite properties and services
  Favorite button for properties and services on the dashboard page
  Unit and integration test cases for favorites APIs
  List a user’s favorite properties and services
  Add and remove favorite properties and services in both front end and back end

## Slide 7: Meeting Held (as a developer)
Meeting Type | Number of meetings
With TA | 12
Total | 27

## Slide 8: Tech Stack
Back End:
                Java
                Spring boot
                Spring Security
                JWT
                JPA
                Hibernate
Front End:
                React
                Redux

## Slide 9: Demo
JIRA Dashboard

## Slide 10: Demo
Successful Implementation of CI /CD pipeline

## Slide 11: Demo
Login Page

## Slide 12: Demo
Sign Up Page

## Slide 13: Demo
Email Verification

## Slide 14: Demo
Dashboard Page

## Slide 15: Demo
Filters in Dashboard Page

## Slide 16: Demo
Adding a Property or Service

## Slide 17: Demo
Reviews for Properties and Services

## Slide 18: Demo
Scheduling meeting

## Slide 19: Demo
Chatting between users

## Slide 20: Demo
Buying services

## Slide 21: Demo
Favorites List of Properties and Services

## Slide 22: Project Status
Goals | Status
Login and Sign Up | Achieved
Post a property and a service | Achieved
Search properties and services | Achieved
View properties and services | Achieved
Add reviews to services and properties | Achieved
Chat with the owner and service provider | Achieved
Schedule a meeting with the owner and book an appointment with the service provider | Achieved
Get notifications related to properties and services | Achieved
Payment integration | Achieved
Bookmarking a property or service | Achieved

## Slide 23: Learning From the Project
Configuring the CI/CD pipeline
Designing an efficient database so that the complexity of queries reduces
Learning ReactJS and Spring boot to implement features
Adapting to GIT workflow
Utilizing TDD to design codes
Improving code quality through DesigniteJava and Qscored
If we get a chance to repeat this project, we would follow agile development strictly and implement each feature under the situation of ensuring good code quality and design patterns